# Test Plan

Product Name: Sample E-commerce Website (http://automationpractice.com)

Test Scope:

- Registration

- Login

- Product Search

- Add to Cart

- Checkout

- UI & Error Messages

Test Strategy:

- Test Types: Functional, UI, Boundary, Usability

- Approach: Manual Testing, Black-box Testing, Positive and Negative Testing

- Techniques: Equivalence Partitioning, BVA, Error Guessing

Test Environment:

- Windows 10

- Chrome (latest)

Deliverables:

- FRS Document

- Test Scenarios

- Test Cases

- RTM

- Bug Report

- Test Execution Result

- Final Summary Report

Tools:

- Excel for Test Cases and Bugs

- Word for Reporting

Test Schedule:

- Planning: 01-04-2025 to 03-04-2025

- Test Design: 04-04-2025 to 06-04-2025

- Execution: 07-04-2025 to 10-04-2025

Entry Criteria:

- Functional requirements approved

- Environment ready

Exit Criteria:

- All test cases executed

- All critical bugs fixed